Team Mocha Java
Weekly Report
for the week of Friday September 16th, 2011

Below is a status report of work that Team Mocha Java completed this week, followed by work that has been currently scheduled.

Work that was completed this week (Friday September 16th, 2011):

Functionality	Person
Decided on the team language (Java)	Team
Created a rough overview of the work to be completed on the project	Team
Divided the work to be completed	Team
Started coding / Completed: / (to be filled out)	Zhen

Work scheduled for completion by next week (September 23rd, 2011):

Functionality	Person
Porter Stemmer	Chris
Document Indexing (Reading documents and generating doc Id's)	David
Tokenizing – support for creating terms	John
Term dictionary creation	Zhen