Team Mocha
Weekly Report
for the week of Friday September 30th, 2011

Below is a status report of work that Team Mocha completed this week, followed by work that has been currently scheduled.

Work that has been completed as of Friday September 16th, 2011:

Functionality	Person
Porter Stemmer	John, Zhen
Porter Stemmer testing	John, Zhen
Tokenization of words within a file	John, Zhen
Type Table creation	John, Zhen
Directory file reading	David
Inverted Index creation	Zhen
Query parsing	Zhen
Query evaluation (inverted index and/or operations)	Zhen
Source code management setup	Chris
Swing search window and Swing Inverted Index window (rough layout)	Chris

Work scheduled for completion next week (Oct 7th, 2011):

Functionality	Person
Swing Inverted Index statistics window	Chris
Swing file selection window	David
Porter Stemmer, Tokenization and Query evaluation testing	John
Begin work on spelling correction	Zhen